Requirements Document for the
Pentaho Batch Publisher
Created By: Matt Buland, Software Engineering Intern

Goal/Project Vision
Creating a publishing utility for pentaho reports will provide an easy way to publish many reports at once. Beyond just publishing, there is a need for a suite of utilities to enhance operations with pentaho prpt files.

Scope
This utility suite could be of use to anyone who uses pentaho reporting. Opensourcing the project would enable the entire pentaho community to more effectively use pentaho reports.

Hard Requirements (prioritized)
1. Publish prpt reports and xactions.
2. Publish many reports/xactions in one command / action.
3. Change the name of the destination report (file name)
4. What if one single report fails to upload? (Network failure, etc?)
5. Notification of Success/Failure for the publish.
6. Changeable:
  1. Title
  2. Description
  3. Output type
  4. Output lock

Soft Requirements (unordered)
- Logging when deploying (when something was last published, by who.. (server-side logging?))
- Reverse deployment (delete remote file)
- Graphical User Interface

Unscoped Requirements and Ideas (unordered)
- Extract SQL
- Change JNDI name
- Comparison operations with svn and git integration

Design Highlights
Modularity should be the first concern with design. This project should be usable as a library, with independent components. Each independent component will be contained inside a single ruby file, so each extra file will be its own module. The usage of these components will be driven by either a graphical interface, or a command-line interface, which allow the use of all components.

Design Proposals
Library Access:
Each module must then have a 'handle' method that takes all of the arguments after the module, and executes the command with the options. The CLI driver will reflect the modularity in it's argument usage:
publisher.rb <module> <module-command> [OPTIONS]

Modules:
prpt	Will offer report-modification tools (specific to prpts)
publish	Publish utilities, and most web calls

GUI Design Ideas
Similar to Pentaho Report Designer's publishing interface

Illustration 1: Login First
Illustration 2: Then Choose some files to Publish

Illustration 3: Finally, pick a destination

Non-linear, unified interface, called Publishing Center.

Illustration 4: Publishing Center Interface
Illustration 5: Right click a report to edit its details

Illustration 7: Hit the Publish button, provide credentials, and publish away!
Illustration 6: Pick a destination on the server
Technologies
Pentaho BI-server offers a suite of web-calls that can be used to communicate with the server via HTTP requests. Appendix A will contain a record of the known web calls and their parameters. The target object of publication will first be a pentaho report (prpt file, generated by the Report Designer), but also an xaction, generated by the pentaho design studio.

Work requirements Breakdown
The work requirements can be divided into 3 basic phases: CLI, GUI, and Testing/Validation. In terms of a real-world project, the GUI isn't a hard requirement, but is suggested for usability. The following estimated work is measured in Matt-hrs: The number of hours Matt would could reasonably get the feature complete in. It's also important to note that developing bugs and working them out may not be entirely captured by the estimated work-hours. NS = Not Started, Done = Feature-complete, and other status will be accompanied by a comment.

Phase 1- Command-line Interface
Item ID	Name	Description	Done?	Estimated Work (Matt-hrs)	Depends?
1	UN/PW	Get username/password via CL-input for HTTP call (no-echo password) and use Basic Authentication (matches PRD)	Done	0.5
2	Get Report List	HTTP GET /SolutionRepositoryService (involves learning HTTParty library for ruby), and output raw returned XML	Done	1.0	1
3	Create Pretty Report List	Parse Repo-XML, and create a pretty-tree representing the remote repository (ASCII representation)	NS	4.0	2
4	Publish A single report	HTTP MultiPart-POST /RepositoryFile with required query parameters (Includes learning HTTMultiParty, and publish-password hashing)	Done	5.0	1
5	Publish Many Reports	Include option parsing for CLI and inclusion in MultiPart POST for publishing many reports	Done	1.0	4
6	Remote Filename	Include staging area before POST to confirm reports being published, and offer interface to changes names/files/etc	NS	3.0	5
7	Report Title/Description	Interface for changing report name and description (included in staging area) & Modifying report	NS	0.5	6
8	Report Output	Interface for changing output type/lock & Modifying report	Needs interface	0.5	6
Total				15.5

Phase 2- Graphical User Interface
Item ID	Name	Description	Done?	Estimated Work (Matt-hrs)	Depends?
1	Research	Search for and Learn a GUI toolkit	NS	6
2	Main Window	List of files, add-files, remove-files, edit-texts, buttons	NS	5	1, CLI-7,6
3	Report Context Menu	Window to edit destination filename, Title, description, output-type, lock	NS	2	2, CLI-7,6
4	Server Browser	Window to choose remote location (includes repo-XML parsing)	NS	4	1, CLI-3
5	Repository Login	Dialog to input UN/PW/PublishPW	NS	1	3
6	Publication and response display	Complete publish method and display result	NS	1	5,4,1, CLI-5
Total				19

Phase 3-Unit Testing (Specifically for CLI at the moment)
Shortened Terms and Notes:
Command shows only arguments
All slashes would represent Windows-slashes (to diferentiate pentaho paths)
Any publish file command that doesn't error will ask for a username, password, and	publishing password at run-time. Erroring from CL-arguement will halt program first
real-server	the HTTP:// address to a real pentaho BI-server.
Ex: http://pentaho.server.org:8080/pentaho
fake-server: HTTP:// address to a server that does not exist
/Real/Path	Existing path inside the pentaho-solutions directory
Ex: /Reports/CustomReports
\workspace\reports	Directory on local file-system containing 1 or many .prpt files
Command/Action	Expected Behavior	P/F
publish help	Usage document shown
publish ls real-server	Giant XML document returned
publish ls fake-server	Error: Server does not exist
publish file help	Shows usage for publish file only
publish file real-server	Error: missing destination path and report file
publish file /Real/Path	Error: invalid server-URL
publish file /Real/Path real-server \workspace\reports\myreport.prpt	Error: invalid server-URL; did you switch the server and path?
publish file fake-server /Real/Path \workspace\reports\myreport.prpt	Error: Server does not exist
publish file real-server /Fake/Path \workspace\reports\myreport.prpt	Error: Non-existent repository path
publish file real-server /Real/Path \non-existant\local\file.prpt	Error: Local file does not exist
publish file fake-server /Fake/Path \non-existant\local\file.prpt	Error: Server does not exist
publish file real-server --interactive \workspace\reports	Prompted with server-browser, given a list of reports, and asked for modifications (with menu), and a menu to choose files to make modifications to
Nonsensical option chosen in interactive mode	Error: Please choose another option. Then presented with same menu as before.
The Following commands will assume publish file real-server /Real/Path (\workspace\reports\myreport.prpt or \workspace\reports\)
publish file real-server /Real/Path \workspace\reports\myreport.prpt	Report can be seen from PUC
publish file real-server /Real/Path \workspace\reports	All prpt files in reports are visible from the PUC
publish file real-server /Real/Path\ With\ Spaces \workspace\reports\myreport.prpt	Report can be seen from PUC
publish file real-server --browser \workspace\reports	After login, will be shown a server-browser menu
Wrong Username	Error: Invalid User Credentials
Bad Password	Error: Invalid User Credentials
Bad publish password	Error: Invalid Publish Password
In server-browser option, bad-path chosen (asked for 0-5, given A)	Error: Please choose a valid path. Then re-prompted with the same directory and options as before.

Appenices

Appendix A – Pentaho Web Services
POST	/repositoryfilepublisher?publishpath=_&publishkey=_&overwrite=_&mkdirs=_
Description:
Publish one or many files onto a BI-server
Parameters:
publishpath:	Location in the repository to put the file
publishkey:	md5hash of the publish password
and the string: 'P3ntah0Publ1shPa55w0rd'
overwrite:	true|false: whether or not an existing file should be replaced	on the server
mkdirs:	If a folder specified in the publishpath does not exist, should it	be created?
“filename” => file_data	file to be published to the server. Many of	these can be specified
Return:
1	File Exists
2	File Add Failed
3	File Add Successful
4	File Add Invalid Publish Password
5	File Add Invalid User Credentials
HTML	Something unexpected happen. HTML Parsing may be required.
GET /SolutionRepositoryService?component=getSolutionRepositoryDoc
Description:
Retrieve an XML representation of the file-tree on a BI-server
Parameters:
None
Return:
XML document containing the entire repository tree.